FINANCIAL INTELLIGENCE PLATFORM · 2026 i-finsights · Phase 1 Delivery CFO360 for RIA Advisory A purpose-built financial intelligence platform connecting your 17 Business Central tenants into a single, real-time view — starting with the five revenue and receivables reports your finance team needs most. Prepared for RIA Advisory — Group Finance Leadership · May 2026 · Confidential i-Source Infosystems Pvt. Ltd. · Proposal · Confidential

EXECUTIVE SUMMARY One number. Real-time. From 17 subsidiaries. Replacing the 8–10 day Excel close with live, auditable financial intelligence.

KEY FACTS

| 17 BC | 8–10 days | 5 reports | 3 weeks |
| --- | --- | --- | --- |
| Business Central tenants consolidated | Current Excel-driven monthly close | Phase 1 — revenue & AR reports | Phase 1 delivery commitment |

CONTEXT

RIA Advisory operates 17 independent Business Central SaaS tenants — one per subsidiary — across multiple geographies and currencies. Every month, the Group Controller spends 8–10 business days on manual extraction, VLOOKUP consolidation, and email-driven intercompany reconciliation — with no intra-month P&L visibility.

Phase 1 commitment:  Collections · Invoicing · Revenue · Unbilled Revenue (UBR) · Accounts Receivable — five revenue and receivables reports plus Azure Entra ID Single Sign-On. Deployed on RIA Advisory's own server infrastructure within 3 weeks of engagement start.

THE PROBLEM WE SOLVE

| Manual Excel closes | 8–10 days of analyst time extracting from 17 BC tenants, VLOOKUP consolidation, no audit trail. |
| --- | --- |
| No intra-month visibility | Leadership flies blind until close. No real-time P&L, no live AR aging, no collections dashboard. |
| No drill-through capability | Board asks a question — analysts re-extract data from BC. No path from group total to source GL entry. |
| No programmatic BC access | No BC API integration. Manual exports from each tenant. No automation, no scheduling, no watermarks. |

PHASE 1 · 3-WEEK DELIVERY Scope & Platform Architecture Five revenue & AR reports + SSO — on your infrastructure.

PHASE 1 — WHAT GETS BUILT

| 01 | Collections Dashboard Real-time view of outstanding receivables by client, age bucket, and entity. Month-by-month collection rate trend. Overdue alerts by subsidiary controller. |
| --- | --- |
| 02 | Invoicing Report Invoice count and value by entity, client, month, and vertical. Drill-through to individual invoice lines posted in Business Central. Export-ready. |
| 03 | Revenue Report Recognised revenue by subsidiary, month, and account category. Year-on-year comparison. Breakdown by department and vertical. Sourced directly from BC GL entries. |
| 04 | Unbilled Revenue (UBR) Work-in-progress and unbilled work by project and entity. Revenue recognised vs invoiced gap. Real-time from BC posted sales and GL. |
| 05 | Accounts Receivable (AR) Aging Full AR aging by entity: 0–30, 31–60, 61–90, 90+ days. Customer-level drill-through. Group-consolidated and per-subsidiary views. |
| 06 | Azure Entra ID Single Sign-On All RIA Advisory users log in with their existing Microsoft 365 credentials. No separate password. Role-based access controls per report and per subsidiary. |

HIGH-LEVEL ARCHITECTURE

Presentation Layer — React 18 + TypeScript Collections · Invoicing · Revenue · UBR · AR Aging · Azure SSO (MSAL)

API Layer — FastAPI (Python) REST endpoints · JWT auth · Tenant isolation · Role-based access · BC sync trigger

Data Layer — PostgreSQL (Star Schema) fact_gl_entries · fact_gl_normalized · dim_company · dim_account · dim_date · Incremental sync watermark

Source — Microsoft Dynamics 365 Business Central OData API v2.0 · OAuth (client credentials) · 17 BC tenants · GL Entries · Posted Sales · CoA · AR

Infrastructure — RIA Advisory Server (On-Premises) Docker Compose · Ubuntu 22.04 LTS · 4 vCPU · 16 GB RAM · 500 GB SSD · All data stays on RIA infrastructure

DELIVERABLES & TIMELINE What You Receive · When 3-week delivery. On your server. Ready for finance team from day one.

COMPLETE DELIVERABLES — PHASE 1

| Deliverable | What It Includes |
| --- | --- |
| Collections Dashboard | AR aging, collection rate, overdue alerts |
| Invoicing Report | Invoice count, value, client, month drill-down |
| Revenue Report | GL-sourced revenue by entity, month, department |
| Unbilled Revenue (UBR) | WIP vs invoiced gap, project-level view |
| Accounts Receivable Aging | 0–30 / 31–60 / 61–90 / 90+ buckets, per entity |
| Azure Entra ID SSO | Microsoft 365 login, RBAC, subsidiary access control |
| BC API Integration | OAuth connector, incremental sync, 17 tenants, auto-refresh |
| On-Premises Deployment | Docker Compose on RIA server, production config, SSL |
| User Training & Handover | Finance team walkthrough, admin handover, runbook |

3-WEEK DELIVERY TIMELINE

| Week 1 | Week 1 — Foundation Infrastructure Setup · BC API Integration · Data Pipeline Server provisioned and Docker Compose deployed on RIA infrastructure BC OAuth credentials configured for all active tenants GL data pull operational — incremental sync running PostgreSQL star schema migrations applied, data seeded Azure Entra ID SSO configured and tested with RIA user accounts |
| --- | --- |
| Week 2 | Week 2 — Reports Build 5 Reports Live · Role-Based Access Collections Dashboard — live AR aging from BC data Invoicing Report — invoice count and value by entity and month Revenue Report — GL-sourced revenue breakdown UBR Report — unbilled revenue gap analysis AR Aging — 4-bucket aging per entity, group-consolidated view RBAC: subsidiary access controls mapped to RIA org structure |
| Week 3 | Week 3 — UAT & Handover Finance Team Testing · Sign-off · Production Go-Live Finance team UAT — validate report numbers against BC source Issue resolution and fine-tuning Finance team training session (CFO, Controller, analysts) Admin handover — runbook, credential management, BC sync Production sign-off and go-live |

On-premises deployment:  All data stays on RIA Advisory's own server. No cloud dependencies beyond the BC API connection and Azure SSO (both already part of your Microsoft 365 subscription). No data leaves your infrastructure.

NEXT STEPS From Proposal to Go-Live Four steps to get Phase 1 running on your server.

FOUR STEPS TO GO-LIVE

| 1 | Proposal Review & Approval RIA Group Finance Leadership reviews this proposal. Commercial terms reviewed separately (Appendix). Sign-off and engagement confirmation. |
| --- | --- |
| 2 | Infrastructure Readiness RIA Advisory provisions server: Ubuntu 22.04 LTS, 4 vCPU, 16 GB RAM, 500 GB SSD, outbound HTTPS to BC API and Azure AD. i-Source confirms access and deploys base stack. |
| 3 | BC API Credential Handover RIA IT provides Azure AD App Registration client credentials (client ID + secret) with Business Central API read permissions for all active tenants. i-Source configures OAuth and validates GL data pull. |
| 4 | Kick-off & Week 1 Begins Kick-off meeting with RIA Finance and IT teams. Week 1 delivery begins. Weekly check-in calls during 3-week build. Finance team UAT in Week 3. Go-live. |

PHASE 2 — FULL PLATFORM

Phase 1 delivers the highest-priority revenue and AR reports. Phase 2 expands to the full i-finsights platform — Executive Dashboard, Close Cockpit, GL Explorer, full P&L Analytics, Trial Balance, Balance Sheet, Cash Flow, Budget vs Actuals, Intercompany Reconciliation, Multi-Dimensional Analytics, and the complete pipeline with IC elimination, FX translation, and data quality gates. Phase 2 scope and timeline to be agreed post Phase 1 go-live.

Infrastructure requirement (to be provisioned by RIA Advisory):  Ubuntu 22.04 LTS server · 4 vCPU · 16 GB RAM · 500 GB SSD · Outbound HTTPS (443) to api.businesscentral.dynamics.com and login.microsoftonline.com

i-finsights · Phase 1 Proposal   ·   i-Source Infosystems Pvt. Ltd.   ·   RIA Advisory   ·   May 2026   ·   Confidential